## Slide 1: Lake View Park Villas HOA 2020 Annual Meeting
July 24, 2020

## Slide 2: President’s Introductory Points
It has been a Great Year to Date!
    Launched Our Roofing Program
    Sealed Our Driveways and Lake Side Patios will be Sealed Shortly
    Completed the Necessary Engineering for the Embankment Project and Distributed Bid Packets
    Overall Our Spending is On Budget Despite a Greater than Expected Spring Replanting Effort
    Launched a New Proof-of-Insurance Program
    Our Painting Program will Continue in August or September
The Attractiveness of Our Neighborhood Continues to Draw Compliments &
Recent Sales Data Continues to Show our HOA Remains a High Value in Eagle Bend

## Slide 3: Agenda
Establishment of a Quorum & Old Business (Proxy)
President’s Overview
Treasurer’s Report
Projects Update from Long Range Plan
  Roofing Update & Strategy
  Embankment Restoration
  Painting Update
  Drainage Update
  Patio & Driveway Sealing
Good Neighbor Issues (Proof of Insurance/Safety/Concerns)
Board Nominations

## Slide 4: Quorum Establishment
Please Complete and Return the Proxy Provided in this Annual Meeting Packet
      No Votes are Required this Year as there are No Need for:
          A Procedural Change
          An Approval for a Change in the BOG
          An Approval for a Special Expenditure
If a Member Wishes to Volunteer to Serve on the BOG a Ballot Election will be Held

## Slide 5: Treasurer’s Report YE 2019
Operational Expenses $26K Under Budget
Operational Reserves Held at Required $26K
Capital Reserves Grew to $326K
Dues Increase Needed for Capital Requirements in 2021
Audit Completed

## Slide 6: 2019 YE Financial Highlights
HOA Financial Position is Sound
  All Members Current
  Income on Budget
  Operational Expenses Under Budget ($26,000 or 26%)
  This Operational Underrun Rolled Over to “Capital” or Project Reserves
  Capital Reserves Grew as Expected
  Operational Reserve was untapped and still at Required Level > $25,000
  Dues Increase Still Required to Cover Greater than Expected Roofing Costs

## Slide 7: 2019 Major Spending Highlights Rounded to Nearest 000
Landscape Maintenance $45,000
Painting $16,000
Drainage, Gutters & Irrigation $4,000
Embankment Project Engineering $3,000

## Slide 8: 2019 YE Operational Reserve $26,260
Chart: 
| 2015 | 2016 | 2017 | 2018 | 2019
Series 1 | 10000 | 17311 | 26244 | 26252 | 26262
Column1
Column2
CC&R Required Level

## Slide 9: 2019 YE Capital/LRP Project Reserve $402,104
Chart: 
| 2015 | 2016 | 2017 | 2018 | 2019
Series 1 | 142817 | 182417 | 297970 | 326223 | 402104
Column1
Column2
Mid Year
2020
$431,664

## Slide 10: 2020 Mid Year Assets Capital (Project) Reserve $ 431,664 Operations Reserve $ 26,262 Checking $ 17,364 Totals $ 455,486 ~$13,400 Per Member

## Slide 11: Western Mountain MGMT Audit Done Maintains Good Internal Controls Prompt Collecting & Depositing of Member Dues Timely Accounts Payable Accurate Bank Statements Contractor Payments Accurate & Timely All Subcontractors have a Licensed and Insured

## Slide 12: Long Range Plan (LRP) As Approved by Design Review Committee
  Higher Roofing Costs Resulted in a Forecasted Reserve Shortfall
    The Original LRP Assumed $20K Per Duplex Building (2018 Bid Price)
    Current Actual & Expected Cost to Range from $27K to $30K
  A Dues Increase Will Be Required to Get Over the “Roofing Hump”
    Original LRP Assumed $150 Increase Every 4 Years
    Revised Plan Based On an Increase of $400 Starting in 2021
    Increase Eliminates a Forecasted Shortfall of $85K

## Slide 13: One More Point on Getting Over the Hump
Operational Spending has Consistently Underrun our $100,000 Budget
  Before Forming Our HOA Our Annual Operation Costs Averaged $115,000
  With Aggressive Bidding Our Costs have Averaged $85,000
  An Average of $15,0000 has been Rolled Over to the Capital Reserves
The Revised Plan Assumes that the Roll Over will Continue
  Revised Assumption is $10,000 Per Year Over the Next 7 Years
  The Operational Budget will be Reduced to $90,000 Over this Same Time

## Slide 14: Current LRP Major Assumptions
Painting: $25,000 Per Year over 20 Years
Roofing: $30,000 Per Duplex Building over Next 7 Years
Embankment: $120,0000 This Year (Planned)
Deck Restorations: $40,000 Every 8 Years
Road Chip Seal: $10,000 Every 8 Years
Patio Sealing: $10,000 Every 3 Years
Mulching: $13,000 Every 7 Years
Drainage: $1,000 Average over the 20 Years
Total Forecast 20 Year Spending $1.3M

## Slide 15: Revised LRP 20 Year Spending Forecast
Chart: 
Capital Spending | 242100 | 110910 | 91730 | 102400 | 136950 | 121050 | 121980 | 69300 | 42500 | 52400 | 28000 | 49150 | 43360 | 33000 | 31500 | 40750 | 60280 | 62500 | 45900 | 27500 | 27500
Embankment & Roofing “Hump”

## Slide 16: Revised LRP 20 Year Reserve Forecast With Dues Increase & Planned Operational Rollover of $10K for 7 Years
Chart: 
| Balance in Dollars
Reserves | 390000 | 214900 | 184590 | 173460 | 151660 | 95310 | 54860 | 13480 | 24780 | 62880 | 81080 | 123680 | 145130 | 172370 | 209970 | 249070 | 278920 | 289240 | 297340 | 322040 | 365140 | 408240

## Slide 17: 2020 Projects Update
Painting Program
Drainage Program
Roofing
Pond Embankment Restoration
Driveway and Patio Sealing

## Slide 18: 2020 Painting Program Points
Year Three of Our New Program Strategy
Strategy is to Paint Only in Areas of Need Throughout the HOA Hagestad Painting will Continue as Our Long Term Contractor
Painting is Planned for Sometime in August
Lattice Patio Dividers in the Park Side was Added to Original Proposal
Park Side will Continue with Stain

## Slide 19: 2020 Painting Work Scheduled Slide 1 (Year 3 of New Strategy to Paint in Areas of Need Throughout the Community)
Building | North | East | South | West | Dormers | Sills
103/107 |  |  | T/W |  |  | 
95/99 | G |  | T/W |  |  | 
87/91 | D |  | T/W |  |  | 
79/83 |  |  |  |  | West | 
71/75 |  | S | S | S | Both | 
63/67 |  |  | T/W | S |  | West
55/59 | G |  | S |  |  | 
47/51 |  |  |  |  | Both | 
39/43 | Soffet |  |  |  |  | 
T=Triangle
W=Wall
S=Siding
G=Garage Door Trim
D=Door
DW=Divider Wall

## Slide 20: 2020 Painting Work Scheduled Slide 2 (Year 3 of New Strategy to Paint in Areas of Need Throughout the Community)
Building | North | East | South | West | Dormers | Sills
31/35 |  |  | S |  |  | 
23/27 |  |  |  |  |  | 
19/451 |  |  | T/W/S | S |  | 
385/395 | S |  | S |  |  | 
62/68 | T/W |  |  |  |  | 
52/58 | T/W/DW |  |  |  |  | 
42/46 | T/W/DW |  |  |  |  | 
34/38 |  | S | S |  |  | West
T=Triangle
W=Wall
S=Siding
G=Garage Door Trim
D=Door
DW=Divider Wall

## Slide 21: Drainage Programs
Efforts to Reduce Park Side Back Yard Flooding Continued
  4 Direct-to-Street Roof-Water Drains Installed
  An Additional Drain for 385/395 to be Scheduled
  Pond Sump Pump Installed to Keep French Drain Operable
Efforts to Eliminate Front Yard Flooding at 19/451 Completed
  Sump Pump Installed and Tested!

## Slide 22: Pond Embankment Restorations Program
History
Current Status

## Slide 23: Embankment History 4 Years Ago
Planter Cracks & Embankment Sloughing in Some Areas Observed
Base Rock Under Patio Washed Away #55
Determined that the Embankment is an HOA Responsibility
Restoration Project Recognized by Design Review Committee
$120,000 Set Aside in LRP for Minimum Remediation
Full Investigation of Options Initiated
Members Advised at Annual Meetings & Mailings

## Slide 24: Project Principles
Provide a Practical & Cost Effective Solution that would Last
Work to Minimize Financial Impact (Avoid Assessment if Possible)
Engage Design Review Committee Throughout the Process
Explore Multiple Options
Ensure that All Regulatory Requirements are Addressed

## Slide 25: Actions Taken
Hired Geotech Engineer/Alpine Geotechnical
Hired Civil Engineer/Larson Engineering & Surveying
Consulted with Earthwork Contractor/Randy Gambala Excavating
Worked with Eagle Bend Golf Club/Tom Clary (Pond Owners)

## Slide 26: Status
First Design Rejected
  Design was Based On Installing Sheet Pile Retaining Walls
  Cost Estimates were Judged to be Excessively Expensive
New Design Obtained from Larson Engineering
  Includes Topographical Information from Breckenridge Surveying
  Design Meets Regulatory Requirements
  Awaiting New Cost Estimate
Working on Alternative Method to Deliver the Rock and Fill
  Concerned that Current Barge Delivery will be Excessively Expensive
  Considering use of Rock Conveyor

## Slide 27: Roof Program
Review Strategy
Estimated Roofing Priority Assumptions
Schedule
Status
Warranty

## Slide 28: Roof Replacement Strategy
The Roofing Priority is Based on Several Considerations
  Life Assumptions Provided by the 2017 CertainTeed Inspector’s Report
  Annual Roof Inspections (Evidence of Curling and Loss of Asphalt)
  The Availability of a Quality Firm for Replacement Roofing
  Annual Recommendations of Our Design Review Committee

## Slide 29: Current LRP Priority & Estimated Year to Roof
Priority | Villas | Years
1 | 385/395 23/27 | 2020
2 | 39/43 31/35 47/51 | 2021-2022
2 | 52/58 42/46 62/68 34/38 | 2022-2024
3 | 79/83 71/75 55/59 63/67 451/19 | 2024-2025
4 | 87/91 95/99 103/107 | 2026

## Slide 30: Roof Program Status
Selected Rooftop Systems of Kalispell:
    Bid Process Used
    Obtained Multiple Positive Recommendations
Selected High Quality Materials & Warranty:
    Owens Corning Duration Shingles
    Upgraded Ice & Water Shield
    Premium “Platinum” Transferrable Warranty
Roofing Started This Year:
    385/395 Completed
    23/27 To Start in August

## Slide 31: Warranty
      Coverage Period: 50 Years
      First 20 Years Covers both Materials & Workmanship
      After 20 Years Covers only Shingles on a Prorated Basis
      Wind Coverage up to 130 MPH for 15 Years
      Algae Coverage for 10 Years
      Unlimited Transferability as Long as the HOA is the “Designated” Roof Owner

## Slide 32: Driveway & Patio Sealing Program
Driveway Sealing was Completed for Both the Lake & Park
Lake Patios will be Sealed in July by Flatworx LLC of Kalispell

## Slide 33: Safety Discussion Smoke/CO Detectors Proof of Home Insurance Policy Signage

## Slide 34: Smoke/CO Detector Reminder!
Each Homeowner is Responsible for Their Smoke Detectors

## Slide 35: Smoke Detector Points
Smoke Detectors have a Normal Life Span of 10 Years
All Original Detectors have Exceeded Their Normal Life
Old Detectors are Also Out of Code
The HOA Can Provide the Name of an Installer if You Need One

## Slide 36: Proof of Home Insurance Effort
Good News!
We Finally Received Proof Documentation
Bad News!
We Have More Work To Do

## Slide 37: Annual Proof of Home Insurance Results
32 out of 34 Members Provided Proof
The 2 Delinquent Members have been Placed in Non-Compliance
3 Members are Significantly Underinsured
7 More Members are Somewhat Underinsured
The Coverage Data Provided the Following Amounts:
        Average: $436K
        Min: $50K
        Max: $816K

## Slide 38: A Proper Level of Insurance is Important
It Goes Without Saying that it Provides for Protection for You & Your Family
A Level Commonly Required by Mortgage Institutions is a CC&R Requirement
The Ability to “Replace” Your Home is Nothing Less than a Good Neighbor Covenant

## Slide 39: What Might Be a Proper Level of Coverage?
A Proper Level can Only be Provided by a Professional Appraisal and Consultation with Your Agent
However for Your Interest & Consideration:
Half of Our Members Currently have Insurance above $400K
From Public Montana Tax & Property Records Our Typical Assessed Value is above $430K
Assuming $175 Per Square Foot and an 80% Replacement Factor a Number is Calculated above $450K
An Independent Replacement Cost from Payne/West Insurance (Travelers) Ranged from $316K to $420K
As a Result, the BOG is Going to Request the Following:
That You Please Contact Your Insurance Agent to Conduct a Review if Your Policy Coverage is Below $400K
That You Promptly Honor the Annual Request for Proof when You Receive Your Year End Reminder
REMEMBER: Per Our CC&R’s the HOA Does Not Cover Any Replacement Costs for Your Home!

## Slide 40: Good Neighbor Issues A Number of Concerns Have Been Recently Received Please Review the Enclosed Renter Requirements Document
This Document was Prepared Several Years Ago For Members that were Renting
These “Do’s and Do Nots are Condensed from Our CC&R’s
This is a Good Reminder for All of Our Members as this Addresses the Concerns Often Expressed
Thank You in Advance!

## Slide 41: Acknowledgements Board of Governors Paul Lentz, President Brian Antweil, Vice President Ron Ransom, Secretary/Treasurer

## Slide 42: Acknowledgements Design Review Committee Bob Burke Tony Dyson Jon Cantwell Bob Lust Mark Roberts Greg Oswood Audit Mickey Ransom

## Slide 43: Acknowledgements Western Mountains Property Management! David Roberts Danae Hanson Kathy Roberts Black Magic Landscaping!

## Slide 44: Board Nominations? All 3 Current BOG’s Terms Expire in 2 Years Really Need 1 Additional Member You May Provide Your Name in Your Returned Proxy