## Slide 1: Lake View Park Villas HOA 2021 Annual Meeting
August 12, 2021

## Slide 2: Welcome!
John & Casey Heitz
Gary & Cynthia Kohoutek
Bradley & Marjorie Nelson
Todd & Jane Tessler
Don & Valerie Westfall

## Slide 3: Agenda
President’s Overview
Establishment of a Quorum & Old Business (Proxy)
Treasurer’s Report
Projects Update from Long Range Plan (LRP)
  Roofing & Roofing Strategy
  Embankment Restoration
  Painting
  Patio Sealing
Good Neighbor Issues (Services & CC&R Restrictions)
Acknowledgments
Board Nominations

## Slide 4: President’s Introductory Points
It has been Busy to Date!
    Continued Our Roofing Program Started Last Year
    Contracted for Sealing the Park View Patios for Later this Year
    Initiated the Execution of the Lake View Pond Embankment Project
    Continued to Maintain Operational Spending to Budget
    Continued our New Proof-of-Insurance Program
    Completed This Year’s Painting Program Early in the Spring
    Completed a “Normal-Years” Spring Replanting (Normal to Budget)
The Attractiveness of Our Neighborhood Continues to Draw Compliments &
Recent Sales Data Continues to Show our HOA Remains a High Value in Eagle Bend

## Slide 5: Quorum Establishment

## Slide 6: Treasurer’s Report YE 2020
No Dues Increase!
The End

## Slide 7: Operational (Annual) Spending Jumped to $94K vs Last 6 Year Average of $73K Road Maintenance Up $5K Water Feature Maintenance (New Sump Pump & Major Clean) Up $6K Replanting Program (Major Winter Kill) Up $5K Irrigation System Maintenance Up $2K Contingency Spending (Bridge Rebuild) Up $3K These Jumps are Not Anticipated for 2021
Notes: Kudo for Dave Roberts as Operations Averaged $100K before we Separated from Eagle Bend HOA and formed our Own HOA. $100K remained budgeted amount until this year.

## Slide 8: Financial Position is Sound
Operational Expenses Came in at $7K Under Budget
(Higher 2020 Spending was Anticipated)
Operational Reserves Held at $26K
(No Major Surprises Since Fund was Established)
Capital Reserves Decreased from $402K to $364K
(As Planned and As Forecast in the LRP with Roofing Program)
Audit was Completed
(No Irregularities & No Procedural Issues)
Members are Current

## Slide 9: 2020 Major Spending Highlights Rounded to Nearest 000
Landscape Maintenance $51,000
Painting $23,000
Drainage, Gutters & Irrigation $4,000
Embankment Project Engineering $7,000
Roofing $58,000 (2 Townhomes)
Drainage $4,000
Notes: Landscaping more than half of operations budget and spend

## Slide 10: 2020 YE Operational Reserve $26,260
Chart: 
| 2015 | 2016 | 2017 | 2018 | 2019 | 2020
Series 1 | 10000 | 17311 | 26244 | 26252 | 26262 | 26265
Column1
Column2
CC&R Required Level
$25K
Notes: No major surprises since starting our HOA!

## Slide 11: 2020 YE Capital/LRP Project Reserve $365,000
Chart: 
| 2015 | 2016 | 2017 | 2018 | 2019 | 2020
Series 1 | 142817 | 182417 | 297970 | 326223 | 402104 | 364323
Column1
Column2
Mid Year
2021
$370,000
Roofing

## Slide 12: 2021 Mid Year Assets Capital (Project) Reserve $ 369,766 Operations Reserve $ 26,265 Checking $ 39,749 Totals $ 435,780 ~$12,800 Per Member
Notes: Getting last years data is always frustrating for me as it is already old. So we have also provided a mid year picture.

## Slide 13: Western Mountain Audit Results Maintains Good Internal Controls Prompt Collecting & Depositing of Member Dues Timely Accounts Payable Accurate Bank Statements Contractor Payments Accurate & Timely All Subcontractors Licensed and Insured No Issues Since Audits were Started 3 Years Ago
Notes: Kudos for David and Danae Hanson

## Slide 14: Long Range Plan (LRP)-Short Term As Approved by Design Review Committee
  Roofing Costs Continued to Increase to $33,000 per Townhome Building
  Painting Costs Held to Plan of ~$25,000
  Total Costs for Embankment Program Expected to be On Plan <$120,000
  Park Side Patio Sealing to be Done this Year for ~$3,000
  Park Side Drainage for 385/395 Still Budgeted for this Year ~$5,000
  2022 Planned Spending Limited to:
      Painting $25,000
      Roofing 3 Buildings $99,000

## Slide 15: LRP Major Assumptions-Long Term
Painting: $25,000 Per Year over 20 Years
Roofing: $33,000 Per Duplex Building over Next 6 Years
Embankment: $120,0000 This Year (Planned)
Deck Restorations: $40,000 Every 8 Years
Road Chip Seal: $10,000 Every 8 Years
Patio Sealing: $10,000 Every 3 Years
Mulching: $13,000 Every 7 Years
Drainage: $1,000 Average over the 20 Years
Total Forecast 20 Year Spending $1.5M
Notes: Forecast 20 year spend up $200K (Roofing)

## Slide 16: Revised LRP 20 Year Spending Forecast
Embankment & Roofing “Hump”
Chart: 
Capital Spending | 105045 | 255450 | 95230 | 116430 | 116150 | 132550 | 132230 | 69080 | 42200 | 52400 | 28000 | 48430 | 43060 | 33000 | 31500 | 40030 | 59980 | 61780 | 45900 | 27500 | 27500
2021. 2026. 2040

## Slide 17: Revised LRP 20 Year Reserve Forecast
Chart: 
| Balance in Dollars
Reserves | 418000 | 369955 | 194505 | 179275 | 142845 | 106695 | 54145 | 1915 | 12835 | 50635 | 78235 | 130235 | 161805 | 198745 | 245745 | 294245 | 334215 | 354235 | 372455 | 406555 | 459055 | 511555
2021. 2026 2040

## Slide 18: 2021 Projects Status Update
Painting Program
Drainage Program
Roofing Program
Pond Embankment Restoration
Patio Sealing

## Slide 19: Painting Program Already Completed this Spring Park View Side was “Caught Up”

## Slide 20: 2021 Painting Work Completed Slide 1 (Year 4 of New Strategy to Paint in Areas of Need Throughout the Community)
Building | North | East | South | West | Dormers | Sills
103/107 |  |  |  |  |  | 
95/99 | TUP |  |  |  |  | X
87/91 |  | TUP |  |  |  | X
79/83 |  | TUP |  | TUP |  | X
71/75 |  |  |  |  |  | 
63/67 |  |  | F |  |  | 
55/59 |  | W |  |  |  | 
47/51 |  |  |  |  |  | 
39/43 | F | TUP | F |  |  | 
T=Triangle
W=Wall
S=Shingles
G=Garage Door Trim
D=Door
DW=Divider Wall
TUP=Touch Up
F=Facial Boards
X=Done

## Slide 21: 2020 Painting Work Completed Slide 2 (Year 4 of New Strategy to Paint in Areas of Need Throughout the Community)
Building | North | East | South | West | Dormers | Sills
31/35 |  |  | W | F |  | 
23/27 | TUP/G |  | S |  |  | 
19/451 |  |  | F |  |  | 
385/395 | W |  | W |  |  | 
62/68 | T/W |  |  |  |  | X
52/58 | T/W/DW |  | W |  |  | X
42/46 | T/W/DW |  |  |  |  | 
34/38 | T/W/DW | W | W | TUP |  | 
T=Triangle
W=Wall
S=Shingles
G=Garage Door Trim
D=Door
DW=Divider Wall
TUP=Touch Up
F=Facia
X=Done
Notes: Much of the Spending this Year was on the Park View Side as None was done this year and Lake View Side’s requirements were minimal. Also of note is that this approach was estimated to safe money over the long run so as to be a best practice to manage our dues and keep the entire neighborhood looking great. It should be noted that this slide shows that north facing walls were done on the Park View Side for the first time in over 4 years. Only done now because these walls finally needed treatment. We rely on Hagestad and Our Design Review members Jon Cantwell and Bob Lust to identify the areas needing done each year. So far we are doing the job and underrunning the LRP forecast by $2K per year.

## Slide 22: Drainage Programs
Efforts to Reduce Park View Flooding Continued with Good Results
  4 Direct-to-Street Drains were Cleaned
  An Additional Drain for 385/395 to be Scheduled (Need a Contractor)
  Pond Sump Pump Level Control Improved
Efforts to Eliminate Front Yard Flooding at 19/451 Completed
  Adjustments Made to Electrical Hookup

## Slide 23: Pond Embankment Restorations Program
History
Project Principles
Work Completed
Current Status

## Slide 24: Embankment History From 5 Years Ago
Planter Cracks & Embankment Sloughing in 2 Areas Observed
Base Rock Under Patio Washed Away #55
Determined that the Embankment is an HOA Responsibility
Restoration Project Recognized by Design Review Committee
$120,000 Set Aside in LRP for Remediation
Full Investigation of Options Initiated & Completed
Members Advised at Annual Meetings & Mailings

## Slide 25: Project Principles
Provide a Practical & Cost Effective Solution that would Last
Work to Minimize Financial Impact (Avoid Assessment if Possible)
Engage Design Review Committee Throughout the Process
Explore Multiple Options
Ensure that All Regulatory Requirements are Addressed
Ensure that All Contracts are Developed and Signed
Make Sure Drainage is Not Adversely Impacted
Make Sure Any Future Sloughing can be Measured

## Slide 26: Actions Completed
Hired Geotech Engineer/Alpine Geotechnical
Hired Civil Engineer/Larsen Engineering & Surveying
Hired Earthwork Contractor/Randy Gambala Excavating
Obtained All Required Agency Approvals
Completed Easement Contract
    (Eagle Bend Golf Club/HOA/9 Pond Owners)
Launched the Program

## Slide 27: Status
Drainage Pipes Successfully Identified to Protect Proper Drainage
Contractor Contract Developed and Signed
Work Started and Expected to Be Completed (Sections A & B) in About a Month
Path for Equipment Access Between #51 & #55 Done
Path Between #35 & # #39 To Be Scheduled
Note: Access Required Temporary Relocation of HVAC Compressors, Removal of Some Landscaping, Sidewalk Protection

## Slide 28: Roof Program
Review Strategy
Estimated Roofing Priority Assumptions
Schedule
Status
Warranty

## Slide 29: Roof Replacement Strategy
The Roofing Priority is Based on Several Considerations
  Life Assumptions Provided by the 2017 CertainTeed Inspector’s Report
  Annual Roof Inspections (Evidence of Curling and Loss of Asphalt)
  The Availability of a Quality Firm for Replacement Roofing
  Annual Recommendations of Our Design Review Committee

## Slide 30: Current LRP Priority & Estimated Year to Roof
Priority | Villas | Years
1 | 385/395 23/27 | Done
2 | 39/43 31/35 47/51 | 2021-2022
3 | 52/58 42/46 62/68 34/38 | 2022-2024
4 | 79/83 71/75 55/59 63/67 451/19 | 2024-2025
5 | 87/91 95/99 103/107 | 2026

## Slide 31: Roof Program Status
Continuing with Rooftop Systems of Kalispell:
    Pleased with Last Year’s Work
    Pleased with the Quality of Each Job
    Preferred Owens Corning Contractor
    Successfully Obtained “Preferred” Warranties
Continuing with High Quality Materials:
    Owens Corning Duration Shingles
    Upgraded Ice & Water Shield
    Premium “Preferred” Transferrable Warranty
Roofing Started This Year:
    385/395 Completed
    31/35 39/43 47/51 To Start in August

## Slide 32: Warranty
      Coverage Period: 50 Years
      First 20 Years Covers both Materials & Workmanship
      After 20 Years Covers only Shingles on a Prorated Basis
      Wind Coverage up to 130 MPH for 15 Years
      Algae Coverage for 10 Years
      Unlimited Transferability as Long as the HOA is the “Designated” Roof Owner*
*HOA Roof Ownership Only Applies to the Maintenance of the Roofing System
Each Home Owner Owns the the Structure of the Townhome which Includes the Roof Structure
And is Covered by Homeowner’s Insurance for Casualty & Loss

## Slide 33: Patio Sealing Program
Park View Patios will be Sealed in July by Flatworx LLC of Kalispell

## Slide 34: Safety Discussion Smoke/CO Detectors Proof of Home Insurance Policy Signage

## Slide 35: Smoke/CO Detector Reminder!
Each Homeowner is Responsible for Their Smoke Detectors

## Slide 36: Smoke Detector Points
Smoke Detectors have a Normal Life Span of 10 Years
All Original Detectors have Exceeded Their Normal Life
Old Detectors are Out of Code
The HOA Can Provide the Name of an Installer if You Need One

## Slide 37: Proof of Members Home Insurance Year 2
Our Program is Working but Not Perfect
We Continue to Receive Your Updated Proof Documentation
32 of 34 Members are Current
Coverages Have Increased!

## Slide 38: A Proper Level of Insurance is Important
It Goes Without Saying that it Provides for Protection for You & Your Family
A Level Commonly Required by Mortgage Institutions is a CC&R Requirement
The Ability to “Replace” Your Home is Nothing Less than a Good Neighbor Covenant

## Slide 39: What Might Be a Proper Level of Coverage?
A Proper Level can Only be Provided by a Professional Appraisal and Consultation with Your Agent
However for Your Interest & Consideration Using 2020 Data:
Half of Our Members Currently have Insurance above $400K
From Public Montana Tax & Property Records Our Typical Assessed Value is above $430K
Assuming $175 Per Square Foot and an 80% Replacement Factor a Number is Calculated above $450K
An Independent Replacement Cost from Payne/West Insurance (Travelers) Ranged from $316K to $420K
As a Result, the BOG is Going to Request the Following:
That You Please Contact Your Insurance Agent to Conduct a Review if Your Policy Coverage is Below $400K
That You Promptly Honor the Annual Request for Proof when You Receive Your Year End Reminder
REMEMBER: Per Our CC&R’s the HOA Does Not Cover Any Replacement Costs for Your Home!

## Slide 40: HOA Insurance Results Year 2
32 out of 34 Members Provided Proof
The 2 Delinquent Members have been Notified
3 Members are Below $400K
The Coverage Data Provided the Following Amounts:
        Average: Increased from $436K to $500K
        Min: $352K
        Max: $763K (1 Member at $1,139K)

## Slide 41: Signage
Safety Signs have been Posted Around Our Water Feature
As Required in Our HOA Insurance Policy
Keep Off Rocks
And
Out of Water

## Slide 42: Good Neighbor Reminders
Member Restrictions (NO-NO) List
Requirements for Renting
Member Responsible Maintenance

## Slide 43: Member Restrictions or NO NO’s Condensed Article IV from CC&R’s
No Improvements without a Plan & Approval of the Design Review Committee
No Unleased Pets (Pets Limited to 2 & Soil Must be Cleaned Up)
No Driveway or Street Parking of a: Mobile Home; Travel Trailer; Camper; Boat, Boat Trailer
No Parking of an Inoperable Vehicle
No Visible Maintenance of an Automobile, Motor Cycle, or Other Motor Vehicle
No Parking on Sidewalks at Any Time and No Roadway Parking Overnight
No Hazardous Activities such as an Open Fire (Exceptions for Fire Pit and BBQ Grills)
No Nuisances: Annoying Lights, Sounds, Odors, Rubbish

## Slide 44: Renting Requirements Applies to Owner Direct and 3rd Party Leasing
Leases Limited to: Not Less than 1 Month; Only 1 Per Month; Only the Lessee for Lease Duration
Rental Leases Must be Provided to the Property Manager (Contact Information & Time Period)
A Provision Must be Provided for Emergencies or Owner Authorized Inspection
A Copy of the HOA CC&R’s Must be Provided for the Lessee
A Review of the CC&R’s Must be Provided (Posted Renter’s Memo & Posted No No List)

## Slide 45: Member Maintenance & Replacement Requirements
Garage Doors, Front Doors, Windows, Sliding Glass Doors
Security Systems, Fire Alarms, Other Alarms
External HVAC Equipment and All Internal Utility Equipment & Systems
Sump Pump & Crawl-Space Ventilation Systems
All Home Appliances
Non-Standard Irrigation (Special Drip Irrigation)
Non-Standard Landscaping (Rear Patio Area & Planters)

## Slide 46: Non-Standard Patio Area
Townhome
Patio

## Slide 47: Acknowledgements Board of Governors Paul Lentz, President Brian Antweil, Vice President Ron Ransom, Secretary/Treasurer

## Slide 48: Acknowledgements Design Review Committee Bob Burke Tony Dyson Jon Cantwell Bob Lust Greg Oswood Audit Mickey Ransom

## Slide 49: Acknowledgements Danae Hanson David Roberts Kathy Roberts Black Magic Landscaping!

## Slide 50: Board Nominations? All 3 Current BOG’s Terms Expire in 1 Year You May Provide Your Name in Your Returned Proxy